# 05 — Codex + Visual Studio Master Build Prompt

Project: Adopta Platform — Digital Adoption Platform SaaS
Purpose: Production-grade implementation prompt for Codex working in Visual Studio, GitHub, and Azure.
Principle: This is not a prototype. Every sprint delivers production-grade, secure, tested, multi-tenant SaaS capability.

## 1. Mission for Codex

You are the lead engineering agent building a production-grade, multi-tenant SaaS Digital Adoption Platform that can be integrated with Property MTD later and reused across future products.

You must use a Microsoft-secured architecture:

- Microsoft Entra ID for workforce/admin users.

- Microsoft Entra External ID for customer/external users.

- No Azure AD B2C for new greenfield work.

- Azure Key Vault for secrets.

- Managed identities for service-to-service Azure access.

- Tenant isolation enforced in API, database, storage, analytics, cache, and AI retrieval.

- RBAC and audit logging from the first sprint.

You must work efficiently in:

- Visual Studio / Visual Studio Code as appropriate.

- Codex.

- GitHub.

- GitHub Actions.

- Azure.

You must build in small, reviewable PRs. Every PR must include:

- requirement IDs implemented;

- changed files summary;

- tests added/updated;

- security/tenant-isolation impact;

- acceptance criteria evidence;

- commands run;

- any assumptions made.

Never weaken tenant isolation, never collect sensitive Property MTD data by default, and never alter HMRC submission, authentication, tax calculation, or compliance workflows unless explicitly instructed.

## 2. Authoritative product scope

The platform shall provide:

- embeddable runtime SDK;

- Property MTD Blazor integration contract;

- no-code authoring studio;

- walkthroughs;

- tooltips;

- smart tips;

- banners;

- modals;

- launchers;

- onboarding checklists;

- resource centre;

- surveys;

- segmentation;

- targeting;

- content governance;

- analytics;

- friction detection;

- AI-assisted authoring;

- RAG-grounded self-help assistant;

- tenant administration;

- RBAC;

- audit;

- environments;

- versioning;

- rollback;

- data export;

- extension mode for third-party apps.

The platform shall support two delivery modes:

- First-party SDK mode for Property MTD and future owned applications.

- Browser extension mode for third-party applications where source access is not available.

For Property MTD, SDK mode is the primary integration path, but Property MTD repository changes occur later through a controlled integration branch.

## 3. Technology stack

Use this default stack unless a repository-specific constraint requires otherwise.

### Backend/control plane

- .NET 9 / ASP.NET Core.

- Clean Architecture or modular vertical-slice architecture.

- EF Core.

- Azure SQL with Row-Level Security or Azure PostgreSQL with RLS.

- OpenAPI/Swagger.

- FluentValidation or equivalent.

- xUnit/NUnit for tests.

- OpenTelemetry.

### Admin UI

- Blazor Web App preferred for Visual Studio and Property MTD alignment.

- Use a componentised design system.

- WCAG 2.2 AA.

- If React is chosen for a specific screen, isolate it and document why.

### Runtime SDK

- TypeScript.

- Vite/esbuild.

- Shadow DOM or equivalent style isolation.

- No render blocking.

- Async loading.

- CDN-delivered versioned bundles.

- Framework-agnostic core.

- Optional Blazor wrapper for Property MTD.

### Browser extension

- TypeScript.

- Manifest V3.

- Shares runtime SDK core.

- Client-side URL/domain matching.

### Azure services

- Azure Front Door / WAF.

- Azure API Management.

- Azure App Service or Azure Container Apps.

- Azure SQL or Azure Database for PostgreSQL.

- Azure Blob Storage.

- Azure CDN/Front Door delivery.

- Azure Event Hubs.

- Azure Cache for Redis.

- Azure AI Search.

- Azure OpenAI / OpenAI provider abstraction.

- Azure Key Vault.

- Azure App Configuration.

- Azure Monitor / Application Insights / Managed Grafana.

### DevSecOps

- GitHub Actions.

- CodeQL.

- Dependabot.

- Secret scanning.

- Dependency scanning.

- Infrastructure as Code using Bicep.

- Environment gates for test and production.

## 4. Non-negotiable invariants

### 4.1 Tenant isolation is sacred

Every persisted record must be tenant-scoped unless deliberately global and read-only.

The system must derive tenant context from verified identity, never from untrusted client input.

Every data path must be covered by automated cross-tenant isolation tests.

### 4.2 Property MTD data safety

Do not capture, store, transmit, embed, or expose by default:

- HMRC OAuth tokens;

- Government Gateway data;

- submission payloads;

- UTRs;

- National Insurance numbers;

- property addresses;

- bank transaction values;

- tax amounts;

- client identifiers;

- personally sensitive form values.

The adoption platform may use safe status metadata such as:

- HMRC authorised: yes/no;

- onboarding status;

- quarterly update status;

- validation error category;

- count of unresolved items;

- role;

- app route;

- feature flags;

- completion events.

### 4.3 The element engine is the moat

Do not use brittle CSS selectors as the only anchor strategy.

Implement stable first-party anchors for Property MTD:

<button data-adopt-id="mtd.quarterly.submit">Submit</button>

Use multi-signal descriptors for all other apps.

### 4.4 The runtime must never break the host app

The SDK must:

- load asynchronously;

- catch all internal errors;

- degrade silently;

- not modify host app business state;

- not block rendering;

- not leak styles;

- be removable without side effects.

## 5. Required future Property MTD integration contract

Do not modify Property MTD in Sprint 1. The future integration contract is:

Property MTD Blazor/Web App
  ├── Adoption runtime initialised in app shell
  ├── Blazor wrapper for runtime SDK
  ├── data-adopt-id anchors on key components
  ├── route/screen tracking
  ├── safe context updates
  └── runtime guide rendering

Property MTD Backend
  ├── /api/adoption/context
  ├── adoption-safe domain event adapter
  ├── no raw tax-data event payloads
  ├── no direct adoption access to HMRC credentials
  └── workflow status exposure only

Initial anchor set:

mtd.dashboard.next-action
mtd.setup.start
mtd.eligibility.check
mtd.hmrc.authorise
mtd.hmrc.authorisation-status
mtd.property.add
mtd.property.edit
mtd.records.import
mtd.records.manual-entry
mtd.transaction.category
mtd.transaction.uncategorised-list
mtd.quarterly.start
mtd.quarterly.review-income
mtd.quarterly.review-expenses
mtd.quarterly.validation-errors
mtd.quarterly.submit
mtd.quarterly.hmrc-confirmation
mtd.submission.history
mtd.agent.client-list
mtd.agent.client-mtd-status
mtd.agent.request-authorisation

Initial safe events:

mtd.onboarding.started
mtd.onboarding.completed
mtd.hmrc_authorisation.started
mtd.hmrc_authorisation.completed
mtd.hmrc_authorisation.failed
mtd.property.created
mtd.records.imported
mtd.transaction.categorisation.started
mtd.transaction.categorisation.completed
mtd.quarterly_update.started
mtd.quarterly_update.validation_failed
mtd.quarterly_update.submitted
mtd.quarterly_update.accepted_by_hmrc
mtd.quarterly_update.rejected_by_hmrc

## 6. Maximum five production sprints

### Sprint 1 — SaaS Foundation, Security & Platform Skeleton

Build:

- Visual Studio solution.

- .NET control plane API.

- Admin shell.

- Entra ID workforce authentication.

- Entra External ID architecture support.

- Tenant model.

- Row-level tenant isolation.

- RBAC.

- Audit logging.

- Bicep Azure infrastructure.

- GitHub Actions CI/CD.

- CodeQL/dependency/secret scanning.

- OpenTelemetry baseline.

- Cross-tenant isolation test harness.

Acceptance:

- Tenant admin can sign in.

- Tenant context is enforced.

- Cross-tenant tests fail safely.

- CI/CD passes.

- No secrets in source.

### Sprint 2 — Runtime SDK, Element Anchoring, Property MTD Integration Contract & Core Guidance

Build:

- TypeScript runtime SDK.

- Blazor wrapper.

- SDK initialisation contract for Property MTD app shell.

- Safe /api/adoption/context endpoint contract.

- data-adopt-id anchor contract.

- Content model.

- CDN/versioned bundle delivery.

- Client-side targeting.

- Walkthroughs, tooltips, banners, checklists, launchers, resource centre.

- Element engine v1.

- Property MTD first guide pack.

Acceptance:

- Guide runs inside an Adopta-hosted sample app and is ready for later Property MTD integration.

- Completion/dismissal persists.

- Runtime never breaks host app.

- No sensitive MTD data captured.

- Build/test pass.

### Sprint 3 — Authoring Studio, Governance & Content Lifecycle

Build:

- No-code authoring studio.

- In-app editor.

- Element capture.

- True runtime preview.

- Draft/review/approval/publish.

- Compliance approval for tax-sensitive content.

- Versioning.

- Rollback.

- Environment promotion.

- Theme/accessibility settings.

- Anchor-health v1.

Acceptance:

- Author can create, preview, approve, publish, and roll back a guide.

- Audit trail records all changes.

- Compliance gate blocks tax-sensitive content until approved.

### Sprint 4 — Analytics, Segmentation, AI Help & Closed Loop

Build:

- Runtime event collection.

- Event ingestion pipeline.

- Structural autocapture.

- Property MTD workflow event adapter.

- Funnel analytics.

- Guide performance analytics.

- Segment builder.

- Cohort-to-segment targeting.

- Self-help widget.

- RAG answer agent.

- AI co-author.

- AI insights agent.

- AI guardrails.

Acceptance:

- Product team sees drop-off in Property MTD workflows.

- Segment can be created from behaviour.

- Guidance can be targeted to that segment.

- AI answers only from approved knowledge with citations.

- Unsupported tax advice is refused/escalated.

### Sprint 5 — Enterprise Hardening, Extension & Production Readiness

Build:

- Custom roles.

- SCIM provisioning.

- Data residency controls.

- Silo tenant seam.

- Surveys/NPS.

- Data export.

- Webhooks.

- Browser extension mode.

- Element Library v1.

- Vision fallback behind opt-in.

- Performance/load tests.

- Security hardening.

- Backup/restore/DR runbooks.

- Production dashboards and alerts.

Acceptance:

- Platform is production-ready for Property MTD and future owned apps.

- Extension mode works for approved third-party domains.

- Load/security/isolation/accessibility tests pass.

- Operational runbooks exist.

## 7. PR definition of done

A PR is complete only when:

- requirements and acceptance criteria are referenced;

- code is production quality;

- build passes;

- unit tests pass;

- integration tests pass where relevant;

- tenant isolation tests pass where relevant;

- accessibility tests pass for UI changes;

- security scans pass;

- documentation is updated;

- observability is added where relevant;

- no unrelated files are changed;

- no sensitive Property MTD data is collected;

- assumptions are recorded in the PR description.

## 8. First Codex kickoff prompt

Read the specification documents in /docs, especially 06-review-retrofit-decisions-and-spec-updates.md and this Codex build prompt.

Begin Sprint 1: SaaS Foundation, Security & Platform Skeleton.

Use Visual Studio and .NET 9 / ASP.NET Core as the control-plane default. Use GitHub Actions and Bicep for Azure infrastructure. Create a production-ready foundation, not a prototype.

Implement in small PR-sized slices:
1. solution/repo structure;
2. Entra authentication shell;
3. tenant model and database isolation;
4. RBAC and audit;
5. CI/CD and security gates;
6. observability;
7. cross-tenant isolation test harness.

Do not touch the Property MTD repository in Sprint 1. Future Property MTD integration must be handled through a separate controlled branch after the SDK contract is ready.

Every PR must state requirement IDs, files changed, tests added, commands run, assumptions, and tenant/security impact.