# 06 — Review, Retrofit Decisions & Specification Updates

Project: Property MTD Adoption Platform / Digital Adoption Platform SaaS
Purpose: Review of the uploaded Adopta specification pack and the concrete decisions to retrofit into the Property MTD adoption solution.
Decision: Adopt the uploaded pack as a strong baseline, but amend it for Property MTD, Codex + Visual Studio delivery, .NET/Blazor alignment, and a maximum five-sprint production build.

## 1. Executive decision

The uploaded specification pack is strong and should become the baseline for the DAP solution, with amendments. Its strongest contributions are:

- a clear DAP capability model;

- strong competitor-derived thinking from VisualSP, WalkMe, Whatfix, and Pendo;

- a serious resilient element-engine design;

- Microsoft Entra-first identity;

- production-grade SaaS multi-tenancy from the outset;

- analytics and guidance built on one unified data model;

- strong UI/UX wireframes;

- a structured AI-native product direction;

- a build prompt that can be converted into a Codex + Visual Studio implementation playbook.

The main changes required are:

- adapt from Claude Code to Codex + Visual Studio + GitHub;

- adapt from TypeScript-first/NestJS-first to .NET-first for the SaaS control plane, while keeping TypeScript for the runtime SDK and browser extension;

- adapt from zero-code everywhere to dual delivery: first-party SDK for Property MTD and future owned apps, browser extension for third-party apps;

- collapse the six-phase plan into maximum five production sprints;

- move mobile, VDI/Citrix, session replay, simulation training, and full cross-app agent orchestration to later roadmap unless specifically required for the first commercial release;

- add a dedicated Property MTD integration specification covering HMRC-safe workflow context, no tax-data leakage, Blazor anchors, and backend domain events.

## 2. Beneficial items to retrofit into our solution

### 2.1 Product strategy and positioning

- Adopt the four-layer DAP capability model:

  - guidance;

  - self-service support;

  - analytics;

  - engagement and feedback.

- Keep the product vision of a production-grade multi-tenant SaaS DAP.

- Keep the product principles: privacy by construction, performance as a feature, one data model, AI as human-in-the-loop, and multi-tenant secure from commit one.

- Keep the competitor benchmark framing:

  - WalkMe = durable guidance and enterprise app coverage;

  - Whatfix = AI-native guidance and analytics;

  - Pendo = product analytics and retroactive capture;

  - VisualSP = Microsoft-native contextual help.

- Keep the strategic differentiation of a Microsoft-secured, AI-native, analytics-led DAP.

- Keep the principle that the solution should become reusable IP, not just a Property MTD feature.

### 2.2 Microsoft identity and SaaS security

- Use Microsoft Entra ID for workforce/admin users.

- Use Microsoft Entra External ID for customer/consumer identities.

- Do not use Azure AD B2C for greenfield work.

- Support Conditional Access and MFA.

- Support RBAC from the first sprint.

- Add SCIM provisioning as an enterprise requirement.

- Enforce strict tenant isolation in application code, database, analytics, cache, storage, and AI retrieval.

- Include an automated tenant-isolation test harness as a non-negotiable CI gate.

- Include complete audit logging from the start.

- Include tenant/domain/app scoping so the runtime only executes where allowed.

### 2.3 Architecture

- Keep the four-plane architecture:

  - Runtime/Edge plane;

  - Experience/Admin plane;

  - Control plane;

  - Data plane.

- Keep Azure Front Door/WAF, API Management, Key Vault, App Configuration, Blob/CDN, Event Hubs, Azure AI Search, and OpenTelemetry.

- Keep Azure Container Apps or App Service as the primary deployment model, with an AKS seam later if needed.

- Keep Infrastructure as Code using Bicep unless Terraform is preferred for portability.

- Keep GitHub Actions with CodeQL, dependency scanning, secret scanning, tests, and deployment gates.

- Keep OpenTelemetry and tenant-aware observability.

- Keep the split between OLTP configuration/content storage and OLAP event analytics.

- Keep a silo seam for enterprise tenants that require dedicated infrastructure.

### 2.4 Runtime SDK and delivery

- Keep the JavaScript/TypeScript runtime SDK.

- Keep async, non-blocking CDN delivery.

- Keep versioned content bundles.

- Keep client-side targeting/rule evaluation for speed and resilience.

- Keep Shadow DOM or equivalent style isolation.

- Keep safe failure: the adoption runtime must never break Property MTD or a host application.

- Keep preview/QA channels separate from production content.

- Keep browser extension support as the zero-code route for third-party apps, but not as the primary route for Property MTD.

### 2.5 Element engine

- Adopt the multi-signal element descriptor:

  - stable attributes;

  - data-* identifiers;

  - ARIA and accessible names;

  - role;

  - text fingerprint;

  - class tokens;

  - parent/sibling structure;

  - geometry;

  - nearby labels.

- Adopt confidence-scored runtime resolution rather than single CSS selectors.

- Add graceful suppression when anchor confidence is too low.

- Add MutationObserver and SPA route-change support.

- Add same-origin iframe and Shadow DOM support where technically feasible.

- Add anchor-health telemetry.

- Add one-action re-capture and bulk find/replace.

- Add a maintained Element Library as a strategic differentiator, starting with Property MTD first and Microsoft/Dynamics later.

- Keep vision/computer-use fallback as a privacy-gated, last-resort recovery mechanism.

### 2.6 Authoring Studio

- Keep the no-code in-app editor.

- Keep live target-app capture and true-to-runtime preview.

- Keep walkthroughs, tooltips, smart tips, launchers, checklists, banners, modals, surveys, and resource centre.

- Keep AI-assisted authoring, but require human review and approval before publication.

- Keep localisation and theming.

- Keep content templates, folders, tags, and search.

- Keep governance states: draft, review, approved, published, archived.

- Keep versioning and rollback.

### 2.7 Analytics and closed loop

- Adopt autocapture, but structure-only by default.

- Adopt retroactive tagging where possible.

- Adopt funnels, paths, retention, cohorts, and guide-performance analytics.

- Adopt cohort-to-segment workflow.

- Adopt friction detection: rage clicks, repeated validation errors, dead ends, high drop-off, and repeated backtracking.

- Adopt guide-to-outcome conversion metrics.

- Adopt data export to warehouse/object storage.

- Adopt an insights agent for natural-language analytics, with transparent generated queries.

### 2.8 AI and RAG

- Adopt RAG-grounded answer agent with citations.

- Adopt AI co-author for draft guidance.

- Adopt AI insights agent.

- Adopt strict AI guardrails:

  - no unsupported tax advice;

  - no hallucinated answers;

  - no cross-tenant retrieval;

  - no sensitive screen values by default;

  - prompt-injection defences;

  - source citations;

  - human escalation.

- Add model-provider abstraction so the platform can use Azure OpenAI/OpenAI first while allowing other models later.

- Keep MCP-style interface as a future integration pattern, but initially position it as a secure internal/Codex automation interface.

### 2.9 Wireframes and UX

- Keep the Admin Studio global shell.

- Keep tenant onboarding and identity setup wireframes.

- Keep content library wireframe.

- Keep in-app editor wireframe; this is one of the signature product experiences.

- Keep segment builder wireframe.

- Keep analytics funnel and insights-agent wireframes.

- Keep governance review wireframe.

- Keep runtime self-help widget, answer agent, walkthrough step, checklist, and survey wireframes.

- Add dedicated Property MTD runtime examples:

  - HMRC authorisation guidance;

  - property setup checklist;

  - income/expense categorisation tips;

  - quarterly update walkthrough;

  - agent/client readiness dashboard guidance.

### 2.10 Build process

- Keep traceability from user stories to functional requirements to tests.

- Keep production definition of done.

- Keep small PRs with GitHub CI gates.

- Keep code/spec lockstep.

- Keep explicit acceptance criteria for every sprint.

- Convert the build prompt from Claude Code to Codex + Visual Studio.

## 3. Items I would reject, amend, or defer

### 3.1 Reject or amend

- Absolute “zero-code on target app” should be amended. For Property MTD and our own future apps, use a first-party SDK and stable data-adopt-id anchors. Zero-code/browser-extension mode should be for third-party apps where we cannot change source.

- Claude Code as the delivery tool should be replaced by Codex + Visual Studio + GitHub.

- TypeScript-first/NestJS-first as the default backend should be amended. For this project, make the SaaS control plane .NET-first because Property MTD is already .NET/Blazor/EF-oriented and you want Visual Studio delivery. Keep TypeScript where it is clearly the right tool: runtime SDK, browser extension, and possibly small front-end packages.

- Six phases / Phase 0–5 plan should be collapsed into five production sprints to match the stated maximum.

- AI provider hardcoding should be amended. Do not hardwire Claude as primary. Use a model-provider abstraction, with Azure OpenAI/OpenAI as the default path for Codex/OpenAI alignment and Azure governance.

- Market-size figures sourced via vendor reporting should remain internal/directional unless independently verified before external sales or investor material.

- Full form interaction autocapture should be heavily constrained. For Property MTD, capture structural behaviour only by default; do not collect tax values, addresses, bank values, UTRs, NI numbers, HMRC tokens, or client identifiers.

- MCP as a public customer feature from day one should be amended. Build the seam, then expose it only after RBAC, audit, rate limits, and tenant boundaries are mature.

### 3.2 Defer to later roadmap unless explicitly required

- Native mobile SDK.

- Citrix/VDI/desktop guidance.

- Session replay.

- Whatfix Mirror-style simulation/sandbox training.

- Full cross-app AI-agent orchestration.

- Full enterprise connector marketplace.

- Tenant-managed storage for every tenant.

- Maintained element libraries for many third-party apps. Start with Property MTD and Microsoft/Dynamics; expand gradually.

- Browser extension as the primary Property MTD delivery mechanism.

- Vision/computer-use fallback as a default runtime path. Keep it gated, opt-in, expensive-path only.

## 4. Updated specification decisions by document

### 4.1 Update 00-product-vision-and-competitive-analysis.md

Add:

- Product mode distinction:

  - First-party mode for Property MTD and owned apps: SDK + stable anchors + domain events.

  - Third-party mode for external SaaS apps: browser extension + resilient selector graph.

- Strategic wedge:

  - “Best Microsoft-secured DAP for regulated SaaS and MTD-style compliance workflows.”

- Property MTD as the first reference implementation.

- Codex + Visual Studio as the build workflow instead of Claude Code.

- Maximum five production sprints.

Amend:

- “Zero-code on the target app” to “zero-code where required, first-party SDK where we own the app.”

- Competitor/market statistics should be marked as internal benchmark material unless independently verified before public use.

### 4.2 Update 01-user-requirements.md

Add personas:

- Property MTD Product Owner — owns adoption outcomes across HMRC authorisation, property setup, records, and submissions.

- Landlord End User — needs in-flow help with MTD setup and quarterly updates.

- Agent/Accountant User — manages multiple clients and needs readiness, exception, and deadline guidance.

- Support Agent — needs adoption history and failed-help-search context to resolve tickets faster.

- Compliance Reviewer — reviews tax-sensitive guidance before publication.

Add journeys:

- Property MTD setup journey.

- HMRC authorisation journey.

- Digital records journey.

- Quarterly update journey.

- Agent/client readiness journey.

- Error recovery journey.

### 4.3 Update 02-functional-requirements.md

Add requirements:

- FR-MTD-001: The Property MTD app shall initialise the adoption runtime in the Blazor/Web app shell.

- FR-MTD-002: The Property MTD backend shall expose a safe /api/adoption/context endpoint.

- FR-MTD-003: The Property MTD UI shall include stable data-adopt-id anchors on guided controls.

- FR-MTD-004: The Property MTD backend shall emit adoption-safe domain events for workflow status changes.

- FR-MTD-005: The adoption platform shall not store or transmit HMRC tokens, submission payloads, UTRs, NI numbers, property addresses, bank values, or tax values by default.

- FR-MTD-006: Tax-sensitive content shall require compliance approval before production publication.

- FR-MTD-007: Property MTD guide content shall include HMRC authorisation, property setup, digital records, transaction categorisation, quarterly review, submission history, and agent/client readiness.

Amend:

- Browser extension should be Should for third-party app coverage, not the first Property MTD route.

- AI vision fallback should be Should/Controlled rather than default Must.

- Autocapture must explicitly state “structure-only, no field values by default.”

### 4.4 Update 03-solution-architecture.md

Change default implementation stack to:

- Control plane: .NET 9 / ASP.NET Core APIs.

- Admin Studio: Blazor Web App or ASP.NET Core + React only if UI velocity demands it.

- Runtime SDK: TypeScript, Shadow DOM, Vite/esbuild.

- Browser extension: TypeScript Manifest V3.

- Database: Azure SQL with Row-Level Security or Azure PostgreSQL with RLS; choose based on existing Property MTD data platform. If starting fresh, PostgreSQL remains strong; if staying Microsoft-native end to end, Azure SQL is cleaner.

- Analytics: ClickHouse on Azure or Azure Data Explorer/Fabric behind an analytics abstraction.

- AI: Azure OpenAI/OpenAI through a provider abstraction; optional additional providers later.

- Build: Visual Studio, Codex, GitHub, GitHub Actions.

Add Property MTD integration architecture:

Property MTD Blazor App
  ├── Adoption SDK initialised in app shell
  ├── data-adopt-id anchors in shared components
  ├── route/context updates sent to runtime
  └── runtime experiences rendered in Shadow DOM

Property MTD Backend
  ├── /api/adoption/context
  ├── adoption-safe domain event adapter
  ├── sensitive data redaction
  └── no direct adoption access to HMRC tokens or payloads

Adoption SaaS Control Plane
  ├── content delivery
  ├── targeting
  ├── authoring
  ├── analytics
  ├── AI help
  ├── governance
  └── tenant/security administration

### 4.5 Update 04-wireframes.md

Add Property MTD-specific wireframes:

- Property MTD adoption dashboard.

- Property MTD guide pack management.

- HMRC authorisation walkthrough.

- Quarterly update walkthrough.

- Validation-error guidance panel.

- Agent/client readiness checklist.

- Compliance review screen for tax-sensitive content.

- Runtime contextual help on /properties, /income, /expenses, /transactions, /quarterly-review, /hmrc-settings, /submissions.

### 4.6 Replace 05-claude-build-prompt.md

Replace with 05-codex-visual-studio-build-prompt.md.

Required changes:

- Replace Claude Code with Codex.

- Replace Next.js/NestJS default with .NET-first control plane.

- Keep TypeScript runtime SDK.

- Add Visual Studio solution structure.

- Add Property MTD integration rules.

- Add maximum five production sprints.

- Add explicit Codex guardrails:

  - no prototype code;

  - no weakening tenant isolation;

  - no tax data leakage;

  - no HMRC workflow changes unless explicitly requested;

  - every PR must include tests, documentation, and acceptance criteria.

## 5. Revised maximum-five-sprint production plan

### Sprint 1 — SaaS Foundation, Security & Platform Skeleton

Deliver production-ready:

- Visual Studio solution and repo structure.

- .NET control plane API.

- Admin shell.

- Entra ID workforce authentication.

- Entra External ID support path.

- Multi-tenant data model.

- Row-level tenant isolation.

- RBAC.

- Audit logging.

- Azure infrastructure via Bicep.

- GitHub Actions CI/CD.

- CodeQL, dependency scanning, secret scanning.

- OpenTelemetry baseline.

- Tenant isolation test harness.

Exit gate:

- A tenant admin can sign in, see a tenant-scoped admin shell, create/read tenant-scoped configuration, and CI proves cross-tenant access fails.

### Sprint 2 — Runtime SDK, Property MTD Integration & Core Guidance

Deliver production-ready:

- TypeScript runtime SDK.

- Blazor integration wrapper for Property MTD.

- data-adopt-id support in key Property MTD components.

- Safe /api/adoption/context endpoint.

- Content model for walkthroughs, tooltips, banners, checklists, launchers, and resource centre.

- CDN/versioned bundle delivery.

- Client-side rule evaluation.

- Element engine v1 using deterministic DOM strategies.

- Initial Property MTD guide pack.

Exit gate:

- A production-safe guide runs in Property MTD, targets users by safe context, attaches to stable anchors, persists completion/dismissal state, and never accesses HMRC/tax-sensitive data.

### Sprint 3 — Authoring Studio, Governance & Content Lifecycle

Deliver production-ready:

- No-code authoring studio.

- In-app editor/capture mode.

- True runtime preview.

- Draft/review/approval/publish lifecycle.

- Compliance review flag for tax-sensitive content.

- Versioning and rollback.

- Environments: dev, test, production.

- Theming and accessibility standards.

- Anchor health v1.

Exit gate:

- An authorised content author can create, preview, submit, approve, and publish Property MTD guidance through governance with full audit trail and rollback.

### Sprint 4 — Analytics, Segmentation, AI Help & Closed Loop

Deliver production-ready:

- Runtime event collector.

- Event ingestion pipeline.

- Structural autocapture.

- Property MTD workflow events.

- Funnel and guide analytics.

- Segment builder.

- Cohort-to-segment targeting.

- Self-help widget.

- RAG answer agent with approved knowledge sources.

- AI co-author.

- AI insights agent.

- No-tax-advice and no-sensitive-data guardrails.

Exit gate:

- Product team can see where users abandon Property MTD workflows, target a segment with guidance, measure guide-to-outcome conversion, and users can ask the help widget approved knowledge questions with cited answers.

### Sprint 5 — Enterprise Hardening, Scale, Extension & Production Readiness

Deliver production-ready:

- Advanced RBAC/custom roles.

- SCIM provisioning.

- Data residency controls.

- Silo tenant seam.

- Surveys/NPS.

- Data export.

- Webhooks.

- Browser extension for third-party apps.

- Element Library v1.

- Vision fallback behind tenant opt-in.

- Performance/load testing.

- Security hardening.

- DR/backup/restore runbooks.

- Operational dashboards.

- Production deployment checklist.

Exit gate:

- The platform is production-ready SaaS for Property MTD and future owned apps, with a controlled path to third-party app coverage through extension mode.

## 6. Codex master prompt replacement — summary

A full 05-codex-visual-studio-build-prompt.md should instruct Codex to:

- build production-grade code only;

- use Visual Studio and .NET-first architecture;

- keep TypeScript runtime SDK isolated and small;

- keep tenant isolation sacred;

- keep Property MTD business/HMRC logic untouched unless explicitly requested;

- use Entra/External ID, RBAC, audit, Key Vault, managed identities, and GitHub Actions;

- implement the five sprints in order;

- create small PRs;

- reference requirement IDs in every PR;

- include tests and docs in every PR;

- never collect sensitive MTD data by default;

- run build, unit, integration, Playwright, isolation, accessibility, and security checks before claiming completion.

## 7. Final recommendation

Use the uploaded pack as the specification baseline, but apply the amendments in this document before starting development.

The corrected direction is:

Production-grade Microsoft-secured DAP SaaS
+ first-party SDK for Property MTD and owned apps
+ browser extension for third-party apps
+ .NET/Blazor/Visual Studio control plane
+ TypeScript runtime SDK
+ Entra ID / Entra External ID
+ strict tenant isolation
+ safe Property MTD context/events
+ no sensitive tax-data capture
+ resilient element engine
+ no-code authoring
+ analytics closed loop
+ governed AI assistance
+ maximum five production sprints