# ADOPTA-SPRINT-1 — SaaS Foundation, Security, Tenant Model, RBAC, Audit, and Repository Structure

## Objective

Create the production-grade foundation for the standalone Adopta SaaS platform without touching the Property Income MTD repository.

This sprint is not a prototype. It must establish the architecture, security, tenancy, repository structure, coding conventions, test foundation, and documentation discipline needed for a successful five-sprint delivery.

## Repository boundary

Adopta repository:

suhebk/adopta-platform

Property Income MTD repository:

suhebk/property-income-mtd-platform

Do not modify Property Income MTD in Sprint 1.

## Scope

Sprint 1 shall deliver:

- Production-grade solution/repository structure.

- .NET-first backend/control-plane foundation.

- Admin web shell placeholder or project skeleton.

- Tenant model.

- TenantApplication model.

- AdoptionUser model.

- Role and Permission model.

- AuditEvent model.

- DeploymentEnvironment model.

- Tenant context conventions.

- RBAC conventions.

- Audit logging conventions.

- Automated tenant isolation test foundation.

- GitHub Actions baseline.

- Documentation and ADRs.

## Explicitly out of scope

Do not build these in Sprint 1:

- Runtime SDK

- Browser extension

- Walkthrough renderer

- Tooltip engine

- Adoption Studio authoring UI

- AI assistant

- RAG pipeline

- Event Hubs integration

- ClickHouse analytics

- Property MTD integration

- HMRC workflow changes

- Tax workflow changes

## Recommended .NET solution structure

src/Adopta.Api
src/Adopta.Application
src/Adopta.Domain
src/Adopta.Infrastructure
src/Adopta.Web
tests/Adopta.UnitTests
tests/Adopta.IntegrationTests

## Initial service interfaces

Codex should create or propose these interfaces where appropriate:

IAdoptionTenantContext
IAdoptionAuthorizationService
IAdoptionAuditService
IApplicationRegistrationService

## Initial model list

Tenant
TenantApplication
AdoptionUser
Role
Permission
AuditEvent
DeploymentEnvironment

## Sprint 1 acceptance criteria

Sprint 1 is complete only when:

- The repository builds.

- The solution structure is clear and production-grade.

- Tenant-scoped models are present.

- RBAC model is present.

- Audit model is present.

- Tenant context conventions are documented and testable.

- Tenant isolation tests exist, even if implemented against an in-memory/test foundation initially.

- GitHub Actions baseline exists.

- No secrets are committed.

- No Property MTD repository files are touched.

- Documentation is updated.

- Codex provides a log of files changed, tests run, assumptions, and known limitations.

## Codex Sprint 1 prompt

Paste this into Codex:

You are working in the new adopta-platform repository.

Before making any changes, read:

- AGENTS.md
- docs/adopta/README.md
- docs/adopta/00-product-vision-and-competitive-analysis.md
- docs/adopta/01-user-requirements.md
- docs/adopta/02-functional-requirements.md
- docs/adopta/03-solution-architecture.md
- docs/adopta/04-wireframes.md
- docs/adopta/05-codex-visual-studio-build-prompt.md
- docs/adopta/06-review-retrofit-decisions-and-spec-updates.md
- docs/adopta/setup/LOCAL-SETUP-STEPS.md
- docs/adopta/sprints/ADOPTA-SPRINT-1.md

We are starting ADOPTA-SPRINT-1 — SaaS Foundation, Security, Tenant Model, RBAC, Audit, and Repository Structure.

Important context:
- This is not a prototype.
- The solution must be production-ready SaaS from the beginning.
- This is a separate repository from Property Income MTD.
- Do not modify the Property Income MTD repository.
- Keep to a maximum of five major implementation sprints.
- Use a .NET-first backend architecture.
- Use TypeScript later for the runtime SDK, but do not build the SDK in Sprint 1.
- Microsoft Entra security, tenant isolation, RBAC, audit logging, observability, and tests are mandatory.
- Do not use Azure AD B2C.
- Do not capture sensitive Property MTD values by default.

Sprint 1 scope:
1. Review the repository and specification documents.
2. Propose the safest production-grade solution structure for Adopta.
3. Add a .NET solution structure suitable for SaaS:
   - src/Adopta.Api
   - src/Adopta.Application
   - src/Adopta.Domain
   - src/Adopta.Infrastructure
   - src/Adopta.Web
   - tests/Adopta.UnitTests
   - tests/Adopta.IntegrationTests
4. Add production-grade foundation models:
   - Tenant
   - TenantApplication
   - AdoptionUser
   - Role
   - Permission
   - AuditEvent
   - DeploymentEnvironment
5. Add server-side tenant isolation conventions and tests.
6. Add initial service interfaces:
   - IAdoptionTenantContext
   - IAdoptionAuthorizationService
   - IAdoptionAuditService
   - IApplicationRegistrationService
7. Add documentation for Sprint 1 and ADRs.
8. Do not build the runtime SDK, walkthroughs, AI, analytics, Event Hubs, ClickHouse, browser extension, or Property MTD integration in this sprint.

Before coding:
- Produce a concise implementation plan.
- List exact files to add/change.
- Wait for my approval before applying changes.

## Recommended working discipline

- Ask Codex to plan only.

- Approve one slice at a time.

- Run build and tests locally.

- Commit only intended files.

- Keep the PR focused.

- Do not start Sprint 2 until Sprint 1 acceptance criteria pass.