# Adopta Platform — Codex Instructions

This repository contains the Adopta Digital Adoption Platform.

Adopta is a production-grade, multi-tenant SaaS Digital Adoption Platform designed to integrate with Property Income MTD and future applications through a first-party runtime SDK, secure APIs, contextual guidance, authoring, analytics, AI assistance, governance, and Microsoft SaaS security.

## Source-of-truth documents

Codex must read these documents before making architecture or implementation changes:

- docs/adopta/README.md

- docs/adopta/00-product-vision-and-competitive-analysis.md

- docs/adopta/01-user-requirements.md

- docs/adopta/02-functional-requirements.md

- docs/adopta/03-solution-architecture.md

- docs/adopta/04-wireframes.md

- docs/adopta/05-codex-visual-studio-build-prompt.md

- docs/adopta/06-review-retrofit-decisions-and-spec-updates.md

- docs/adopta/setup/LOCAL-SETUP-STEPS.md

- docs/adopta/sprints/ADOPTA-SPRINT-1.md

## Repository relationship

This is a separate repository from Property Income MTD.

Property Income MTD repo: - suhebk/property-income-mtd-platform

Adopta repo: - suhebk/adopta-platform

Do not modify the Property Income MTD repository from this repo.

Property MTD integration must happen later through a controlled SDK/API contract.

## Non-negotiable principles

- This is production-grade SaaS work, not a prototype.

- Use a maximum of five implementation sprints.

- Microsoft Entra security is mandatory.

- Do not use Azure AD B2C.

- Tenant isolation is mandatory from the first sprint.

- RBAC, audit logging, observability, automated tests, and secure defaults are mandatory.

- Use .NET-first backend architecture unless explicitly agreed otherwise.

- Use TypeScript for the runtime SDK and browser-delivered client libraries.

- Do not capture sensitive Property MTD values by default.

- Every PR must reference the relevant requirement IDs from the Adopta specification pack.

- Every code change must include or update automated tests.

- Build and tests must pass before commit.

## Sprint plan

Sprint 1 — SaaS Foundation, Security, Tenant Model, RBAC, Audit, Repo Structure
Sprint 2 — Runtime SDK, Element Anchoring, Property MTD Integration Contract
Sprint 3 — Adoption Studio, Authoring, Governance, Versioning, Publishing
Sprint 4 — Analytics, Segmentation, AI Help, Closed-Loop Insights
Sprint 5 — Enterprise Hardening, Extension, Observability, Production Readiness

Current sprint: ADOPTA-SPRINT-1 — SaaS Foundation, Security, Tenant Model, RBAC, Audit, and Repository Structure.

Codex must not start Sprint 2 until Sprint 1 acceptance criteria are satisfied.